# Model B speed and recovery

Updated research brief for Dr Ratcliff  |  Aniket Chaudhari  |  15 October 2026

Our early-stopping extension to Gowrish's JAX and K-L simulator made Model B simulation 10.90 times faster on the tested H100 workload. After repairing K-L noise assignment, the latest laptop fit returned 4.59% mean parameter error. It met the recovery target in one case, but missed the prediction-quality gate.

# What we changed

The existing code generated noise fields through the full 400-step horizon. We generate 32-step blocks, check every step for the first decision, save finished trials, and repack unfinished trials. We also fixed random-weight assignment so each physical K-L component keeps its identity when basis columns change order. The basis and truncation are unchanged.

# Measured results

| Comparison | Before | After | Speedup |
| --- | --- | --- | --- |
| June JAX objective FFT to K-L | 10.66 s | 4.71 s | 2.26x |
| October H100 simulation K-L to early stop | 3.9447 s | 0.3618 s | 10.90x |
| Latest RTX 3060 pilot repaired K-L | 93.89 s | 9.27 s | 10.13x |

Different workloads and hardware: do not multiply these ratios. The latest laptop pilot used one timed call after two warm-ups; it is a simulation timing, not a fitting-speed estimate.

# How we confirmed the simulation result

H100: 9,000 trials per condition, two conditions, seven warmed timed calls; 95% timing interval 10.83-10.91x. Across 12 seeds, all 216,000 paired choices and reaction times matched the full-horizon blocked control. The repaired laptop path passed ten GPU tests and 18,000 further exact trial pairs.

# Latest recovery test on the RTX 3060

| Version | Training time | Mean error | Search outcome |
| --- | --- | --- | --- |
| Repaired original | 135.3 min | 7.96% | Time cap reached |
| Repaired improvement 1 | 93.7 min | 4.59% | Converged |

One paired start began at 8.69% error. Both fitted with 9,000 trials per condition; other improvements were off. Fresh scoring at three keys gave median G2 80.30 for improvement 1 and 144.96 for original; both exceeded the provisional cutoff 40.34. Error averages twelve active parameters; it is not choice error.

# What we can claim and what remains

The tested simulation gain is strong, and one repaired fit reached below 5% mean parameter error. Faster fitting at jointly acceptable recovery and prediction quality remains unproven. We can draft the simulation methods now; agree prediction tolerances, broaden parameter and seed coverage, and repeat quality-matched recovery tests before finalizing the paper's claims.

Latest results and verified raw evidence  |  companion report gives methods and limitations